INFORMATION TECHNOLOGY PLANNING COUNCIL MEETING

Minutes

Date: November 7, 2012 Time: 1:30 pm to 2:50 pm Location: President’s Conference Room

| Planning Officer |
| --- |
|  | Curt Heuring, Vice President, Administration |
| Council |
| X | Sharon Whitfield, faculty, Library |
| X | Eileen Alexy, faculty/faculty senator, School of Nursing |
|  | Sunita Ahlawat, faculty, School of Business |
| X | Julie Hughes, faculty, School of Social Sciences |
|  | Karen Clark, faculty, School of Science |
|  | Arti Joshi, faculty, School of Education |
| X | Teresa Nakra, faculty, School of Art and Communication |
| X | Jennifer Wang, School of Engineering |
| X X | Thomas Mankovich, staff senator, Records and Registration Laurel Wanat, staff senator, Department of Math & Statistics Mary Bessemer, Student Government (added October 3, 2012) Ashley Schmidt, Student Government (added October 3, 2012) |
| Ex officio |
|  | Jerry Waldron, CIO |
| X | Jeff Kerswill, Information Technology |
| X | Shawn Sivy, Information Technology |
| X | Xiao-Ming Sun, Information Technology |

Administrative

Co-Chair, Sharon Whitfield, called the meeting to order. October minutes were reviewed.  Corrections to the minutes were to be sent to Sharon Whitfield by November 14th.

Ashley Schmidt from Student Government was introduced to the other members of the Planning Council.

Updates from IT

From Shawn Sivy:

- Wireless installation is being rescheduled for the Education Building and Ely-Allen-Brewster Halls.  The original install date was to start on the Monday of fall break.

- TCNJ.1x is being tested by members of the IT department.    The product will secure the wireless network and remove the need to constantly login using the captive portal web page.  There may be a call for volunteers from the faculty, staff and students to test, at a later date.  Additional info will follow.

- A Zimbra update (really just a patch) was planned for the Sunday before Sandy hit. A new date is being selected.  The update will fix the issue where Internet Explorer users who access Zimbra experience the mouse cursor freezing or disappearing.  Jennifer Wang inquired whether faculty was going to move to Google.   Shawn informed the Planning Council that there were legal issues barring non-students from moving to Google.

From Xiao Ming:

- HR Updates have been postponed

- Student: Course evaluations specs have been received.  Anticipated delivery is next fall

- E-Transcripts: Have been approved, but Enterprise Applications have not begun production.

From Jeff Kerswill:

- Canvas: Ryan Gladysiewicz is beginning to accept applications for Canvas testers for the new system.  During the summer, Canvas is expected to be available to the TCNJ Community.  Eileen Alexy suggested accepting applications from members of every school who might have different needs and require different tools.  Ashley may request a demo of Canvas for SGA.

- Fileserver:  They are continuing to work on a resolution to why the H: drive is disconnecting on Macs.

- Library Printing: No resolution beyond running the .bat file.  Redoing contract with Canon so that it will include Uniflow.  Budget and Contracts has accepted.  Implementation of Uniflow will affect the student labs by adding additional feature, but it will also do accounting for IT.

- EMS: Replacing R25.  Contract is done.  Installation will begin prior to fall semester.

- Project Requests:  Deans have put together a project list, which will be presented to Jerry Waldron.  Also, admin budget requests have been received.  IT is prioritizing the requests and will complete the review by December 17th.  Planning Council members were reminded to submit academic budget requests by April 1st.  Planning Council members were encouraged to discuss the academic budget opportunities with their support specialists.  The Planning Council may want a presentation on the IT budget system; however, we were informed a new budgeting system was expected.

### Opinions on MyTCNJ

The Planning Council was asked to consider the use of MyTCNJ.  The Planning Council determined that dismantling MyTCNJ would save time and would easily be implemented through a tools page.  Julie made a motion to recommend that we vote on whether MyTCNJ be dismantled.  Eileen seconded the motion. ITPC makes the suggestion of dismantling MyTCNJ with an unanimous vote.

Discussion ensued regarding single-sign on. Teresa motioned to add the single-sign on for the next meeting.  Julie seconded.  ITPC approved the addition of single-sign on to the nest agenda with an unanimous vote

### Communications plan

ITPC would like to hear more about what might be recommended to communicate better to the public.  Julie suggested we possibly make a recommendation to Curt Heuring regarding communication.  ITPC decided that more information was needed in order to make the recommendation (i.e. what is critical to send).

Meeting was adjourned.

Next meeting, Wednesday, December 5 from 1:30 pm to 2:50 pm in President’s Conference Room